# Initial Project Planning Template

| Date | 25 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-9230 |
| Project Name | LegalEase |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Requirement Analysis | USN-1 | Identify users, document types, requirements | 3 | High | LegalEase team | 16 Sep 2026 | 17 Sep 2026 |
| Sprint-1 | Architecture & Setup | USN-2 | Set up Streamlit, FastAPI, environment and project structure | 3 | High | LegalEase team | 18 Sep 2026 | 19 Sep 2026 |
| Sprint-2 | AI Generation | USN-3 | Generate structured drafts using Gemini | 5 | High | LegalEase team | 20 Sep 2026 | 22 Sep 2026 |
| Sprint-2 | Document Types | USN-4 | Implement common legal document templates | 5 | High | LegalEase team | 22 Sep 2026 | 23 Sep 2026 |
| Sprint-3 | Editing & Export | USN-5 | Enable editing and TXT/DOCX/PDF export | 3 | High | LegalEase team | 24 Sep 2026 | 24 Sep 2026 |